# **MEETING MINUTES - Group 8**

|  |  |
| --- | --- |
| **Date of Meeting:** <26/04/2021> | **Location:** Zoom **Chair:** Fan Zhang |
| **Minutes Prepared By:** Tianlei Qi | |
| **1. Purpose of Meeting** | |

1. Review the client marked proposal.
2. Discussion about the proposal changes after client meeting at 23/04/2021
3. Resolve problems during the proposal change.

|  |
| --- |
| **2. Attendance at Meeting** |
| Fan Zhang -a1738078  Siqi Sun -a1752383  David Wu- a1737845  Tianlei Qi -a1702131 |
| **3. Meeting Agenda** |

Review the client marked proposal with team member.

Discussion about the proposal changes of each part.

Fix and update the Project proposal according to client’s comments.

Assign works for each member

|  |
| --- |
| **4. Meeting Notes, Decisions, Issues** |

**After go through the marked version of proposal, we find there are some parts need to be fixed.**

1. **In the introduction, we need to specify our project is replicate existing deep-learning methods for vulnerability detection. We need to compare the methods and evaluate the performance of those**
2. **In the literature review part, instead of detailed evaluation of two papers, we need to write a short conclusion for many papers. The conclusion should include what have they done before, and how could it motivate our project.**
3. **In project design, the priorities need to be modified according to real situation. The train model steps are missing and need more detailed requirements for the train model step.**
4. **We need to specify why we are using NVD,CVE as data sources. What is the advantages of using NVD,CVE as data sources.**
5. **In the demonstration and evaluation part, there are several part need to be fixed. We can’t just say we are going to use the papers with codes. The important thing is how do we select the papers to replicate. We need to state out how are we going to select the GOOD papers. From aspects like: Number of supporters, transparency of sources, clear work flows, fork times, cited times, feasibility, developing date, tools availability, etc.**

|  |  |  |  |
| --- | --- | --- | --- |
| **5. Action Items** | | | |
| *Action* | *Assigned to* | *Due Date* | *Status* |
| Fix Introduction | David Wu | 29/04/2021 |  |
| Fix Project Specification | Fan Zhang | 29/04/2021 |  |
| Fix literature review | Siqi Sun | 29/04/2021 |  |
| Fix Demonstration and Evaluation | Tianlei Qi | 29/04/2021 |  |

|  |
| --- |
| **5. Next meeting time 29/04/2021** |